YORU: ECLIPSE OF TAILS

Document 04 — Combat System

Pectus Games  ·  Hazel  ·  Unity 6 BRP  ·  v1.1  ·  March 2026

HOW TO USE THIS DOCUMENT: Paste relevant sections into any new development chat with Claude to resume exactly where you left off. Every value, every method name, every known issue is recorded here.

# 1. Current Development Status — WHERE WE ARE

Read this first at the start of every session. It tells you exactly what is built, what is in progress, and what has not been started.

| Batch | What it covers | Status | Priority |
| --- | --- | --- | --- |
| Batch 1 | I-frames, hit reactions, stun block | 🔧 Built — animation visibility issue (see Section 9) | Fix first |
| Batch 2 = Phase 3A | Dodge system: all 6 variants, i-frames, dodge-cancel | 🟡 IN PROGRESS — resume here | Current |
| Batch 3 = Phase 3C | Parry: Q input, 3 animations, parry success/fail | 🔴 Not started | Next after 3A |
| Batch 4 = Phase 3B | Game feel: hitstop, camera shake, VFX, SFX hooks | 🔴 Not started | After 3A |
| Batch 5 = Phase 3D | Dodge Dash, Perfect Dodge, Flurry Rush | 🔴 Not started | After 3C |
| Batch 6 | Player death (5 animation variants), death state | 🔴 Not started | After 3D |
| Batch 7 | Tail abilities: Left Tail, Right Tail, InfernoSpiral | 🔴 Not started | Future |
| Batch 8 | Stone system + Kill point quests | 🔴 Not started | Future |
| Batch 9 | Necromancy full system | 🔴 Not started | Future |
| Batch 10 | Ultimates: Spirit Judgment, Eclipse Mercy | 🔴 Not started | Future |

📌  RESUME POINT: Start from Batch 2 = Phase 3A. The dodge system. See Section 7 for full spec.

# 2. Critical Developer Rules — Never Break These

⚠️  PlayerMovement.cs — DO NOT TOUCH. Hazel's explicit rule. Changes break movement. All movement behaviour stays as-is. No exceptions.

⚠️  Complete scripts only — never give snippets or partial code. Always deliver the full script.

⚠️  No assumptions — if something is unclear or conflicts with a previous decision, ask Hazel before proceeding.

⚠️  Never use Time.timeScale = 0 for hitstop — it kills VFX, camera shake, and audio. Use Animator.speed = 0 instead (see Section 11).

⚠️  PlayerMovement.cs values: walkSpeed = 2.0, runSpeed = 7.0 (via Shift). Enemy chase must be tuned relative to these. Do not change player speeds.

# 3. Combat Philosophy

| Pillar | Detail |
| --- | --- |
| No stamina BAR for combat | Basic combo attacks (Combo1, Combo2, Combo3) are FREE — no cooldown between hits. The 1-second combo window is the only timer. Only the two basic Tail abilities have cooldowns (Left Tail: 3s, Right Tail: 5s). Ring abilities have cooldowns. Stamina energy is for CLIMBING ONLY. |
| Clear enemy telegraphs | Every enemy attack has a visible wind-up. Player always has time to respond. Game teaches through visibility, not punishment. |
| Dual paths always | Every encounter — including bosses — can be resolved through combat (cat form) OR persuasion (human form). Both give equal base rewards. |
| Cat = combat, Human = persuasion | Form determines available actions. Cat form: full combat, necromancy, movement. Human form: persuasion ONLY. Cannot fight effectively in human form. See Section 4 for full form rules. |
| Choose form before encounter | Player must choose form BEFORE the encounter begins. Cannot transform mid-combat. Auto-save fires before every boss. Player can reload and try the other form. |
| Commitment moves exist | Combo 3 (spin finisher) and Heavy Attack cannot be dodge-cancelled. These are the most powerful attacks. Commitment is their cost. |
| Zelda feel, not Souls | Players should feel powerful and in control. Mistakes cost HP — not the entire encounter by default. Skill is rewarded through perfect dodge and parry, not required for survival. |

# 4. Form System — Cat vs Human (Core Mechanic)

This governs half the game. Understanding it is essential before implementing any encounter logic.

## 4a. Cat Form — Yoru (Default)

| Property | Value |
| --- | --- |
| Movement speed | Normal (walkSpeed 2.0, runSpeed 7.0) |
| Damage taken | Normal (1.0x multiplier) |
| Combat | Full access — all combos, heavy attack, dodge, parry, tail abilities, necromancy |
| Persuasion | CANNOT initiate persuasion. Cannot see emotional auras on enemies. |
| Emotional auras | INVISIBLE — even if enemies have them active |
| Necromancy | Available — basic Tier 4 summon from game start |
| Switch to human | Press T — 1-second fade, particle effect. CANNOT switch during active combat (active = after any hit has been exchanged either way). Pre-combat transform IS allowed: if Yoru has been spotted by an aggressive enemy approaching but no hit has been exchanged yet, transforming to Tomoe stops the enemy and returns it to normal behaviour. "Active combat" = direct player→enemy or enemy→player damage exchange in a hostile context only. Environmental damage (poison, fall, kegare zones, hazards) does NOT count and does NOT lock the transform. |

## 4b. Human Form — Tomoe

| Property | Value |
| --- | --- |
| Movement speed | -30% (multiply runSpeed by 0.7 during human form) |
| Damage taken | 0x — Tomoe is never attacked. Enemies ignore her. |
| HP regen & Agility | Tomoe regenerates HP faster than Yoru’s baseline (Yoru: 1 Peach per 30s out of combat; Tomoe rate TBD playtest). Not agile: no dodge, dash, jump, or aerial moves — walks and runs only, both slower than Yoru (Movement speed row above already captures -30%). Combined with being untouchable, this makes human form the natural rest/recovery state — incentive to be Tomoe. |
| Combat | CANNOT attack. Cannot use dodge in the traditional combat sense. Cannot use necromancy. |
| Persuasion | ONLY form that can initiate Echo Walk persuasion. |
| Emotional auras | VISIBLE within 20 metres — enemies show their emotional state |
| Miko Clan abilities | Only activate while in human form |
| Switch to cat | Press T — 1-second fade. Always allowed (Tomoe is never in active combat — see Damage taken row). |

## 4c. Form Choice Rules — Boss Encounters

✅  Player must choose form BEFORE the boss encounter begins. Cannot transform mid-combat.

✅  Auto-save fires before every Tori Gate entry. Player can reload and try a different form.

✅  Tier 1 boss + failed Echo Walk (3 mistakes): boss enters cinematic "reveal yourself, beast" beat. Player is force-transformed to Yoru. World freezes during the cinematic. After the cinematic ends, combat begins with the boss attacking Yoru normally. See Doc 08 per-boss sections and Doc 09 §3c.

✅  Yoru death: standard reload from last auto-save (Tori Gate entry). Form on reload matches the saved form (Tomoe → Tomoe, Yoru → Yoru). Combat encounter resets. Persuasion attempts on regular enemies still respect cooldown — see Doc 09 §3f.

## 4d. Implementation — How Form Switch Works in Code

Form state is a bool on the player: isHumanForm. All systems check this bool.

// In PlayerController or PlayerForm.cs (new script)

public bool isHumanForm = false;

public void ToggleForm() {

if (isInCombat) return;  // Cannot transform during active combat

isHumanForm = !isHumanForm;

StartCoroutine(TransformFade());

ApplyFormStats();

}

private void ApplyFormStats() {

if (isHumanForm) {

// Apply -30% speed. No damage multiplier — Tomoe is never targeted.

// Enable aura visibility system

// Disable combat input

} else {

// Restore normal speed and damage multiplier

// Disable aura visibility

// Enable combat input

}

}

# 5. Three Resource Systems

Three completely separate resources. Each has one job. They never overlap.

| Resource | Display | Used For | NOT Used For | Starting Value | Maximum |
| --- | --- | --- | --- | --- | --- |
| Peaches (Health) | Peach icons on HUD — 1 Peach = 4 HP | Taking damage — lose HP. Die when HP = 0. | Abilities, climbing, necromancy | 3 Peaches (12 HP) | 8 Peaches (32 HP) |
| Energy | Energy bars on HUD | Climbing walls and surfaces ONLY. Drains while climbing, regens when not climbing. | Combat, abilities, necromancy | 3 Energy bars | 8 Energy bars |
| Shine | Shine bars on HUD | Necromancy ONLY. Drains continuously while a summoned spirit exists. Regens when no spirit active. | Combat, climbing, abilities | 3 Shine bars | 8 Shine bars |

## 5a. How Resources Grow — Socket Choice

After each boss encounter at the Ancient Tree, player chooses ONE permanent upgrade:

✅  BOTW-style socket choice: +1 Health Socket (more Peaches) OR +1 Energy Socket (more climbing) OR +1 Shine Socket (longer necromancy). One choice per boss. 10 bosses = 10 choices total. Cannot change after choosing.

| Sockets Chosen | Peaches | Energy Bars | Shine Bars |
| --- | --- | --- | --- |
| Start (0 chosen) | 3 | 3 | 3 |
| After 2 choices | 3-4 (depends on choice) | 3-4 | 3-4 |
| Maximum (all in one) | 8 (if all 10 chose Health) | 8 (if all 10 chose Energy) | 8 (if all 10 chose Shine) |

## 5b. Resource Recovery

| Resource | How to recover mid-game |
| --- | --- |
| Peaches (Health) | Eat food items (Peach +1, Dango +1, Onigiri +2, Bento Box +3). Slow regen out of combat (1 Peach per 30s). Healing Whisper ring ability. Eclipse Mercy ultimate. |
| Energy | Wait (regens automatically when not climbing). Consumable items. |
| Shine | Regens automatically when no spirit active. Consumable items (Green Tea +1, Mochi +2, Sake +3 but -1 Peach). |

# 6. Control Scheme — PC Default (All Rebindable)

✅  All bindings rebindable in Settings. Ability Wheel (Tab hold) is Phase 2 development — designed for console compatibility.

| Action | Key | Notes |
| --- | --- | --- |
| Attack / Combo | LMB | Tap = combo chain. Hold 0.5s+ = Heavy Attack charge. |
| Dodge | Left Alt | Direction + stance = which of 6 animations. See Section 8. |
| Parry | Q | One key only — walk direction (forward/backward) is automatic, not input. See Section 9. |
| Left Tail (dark) | E | Basic dark projectile. 3-second cooldown. Fast variant default. |
| Right Tail (light) | R | Basic light barrier — defensive only, NO damage. 5-second cooldown. |
| Jump | Space | Also triggers Dive Attack when airborne + LMB. |
| Sprint / 4-Leg | Shift (hold) | Activates 4-leg stance automatically. Releases to 2-leg. |
| Transform | T | Cat ↔ Human form. 1-second fade. Blocked during active combat. |
| Ability Slot 1 | 1 | First equipped ring ability from Grimoire. |
| Ability Slot 2 | 2 | Second equipped ring ability. |
| Ability Slot 3 | 3 | Third equipped ring ability. |
| Ability Slot 4 | 4 | Fourth equipped ring ability. |
| Ability Wheel | Tab (hold) | Radial menu — Phase 2 dev. For console and alternate access. |
| Necromancy Grimoire | F (hold) | Opens Grimoire for summon management. |
| Inventory | I | Inventory screen. |
| Map | M | World map. |
| Journal | J | Memory book / codex. |
| Pause | Escape | Pause menu. |

# 7. Stance System — Automatic

Switches automatically. Player holds Shift = 4-leg. Releases Shift = 2-leg. No manual toggle.

| Stance | Active When | Speed | Damage | Dodge | Combo Finisher |
| --- | --- | --- | --- | --- | --- |
| 2-Leg (Standing) | Not sprinting | Normal | 100% | Backflip (2m) or Frontflip (3m) | Combat_Combo3_Spin |
| 4-Leg (Sprinting) | Holding Shift | +30% | 100% (no penalty) | Roll back (2.5m) or Roll forward (2.5m) | Combat_Combo3_Spin_4Leg 🔴 |

🔴  Combat_Combo3_Spin_4Leg — Batch 4 / Phase 3E. Not yet implemented. Currently falls back to 2-leg finisher when sprinting.

# 8. Combat State Machine

## 8a. All States

| State | Description | Entered From | Exits To |
| --- | --- | --- | --- |
| Idle | Default. No combat action active. | Any state ending | Any input |
| Attacking | Executing Combo1, Combo2, or Combo3. | Idle / end of previous combo hit | Next combo hit, InHitReaction, Dodging (1-2 only) |
| ChargingHeavy | Holding LMB — building heavy attack charge. | Idle (LMB hold) | Attacking (on release), InHitReaction, Dodging |
| Dodging | Inside dodge animation. I-frames active during window. | Idle, Attacking (combo 1-2 only) | Idle (on end), FlurryRush (if perfect) |
| DodgeDashing | Forward dodge + attack — deals 20 damage during movement. | Dodging (forward) + LMB | Idle |
| Parrying | Inside parry animation. Parry window active. | Idle (Q press) | Idle (success or ParryStunned) |
| ParryStunned | Parry window expired — brief vulnerability (0.3s). | Parrying (no hit in window) | Idle |
| InHitReaction | Playing hit flinch animation. Already took damage. | Any state (enemy hit lands) | Idle (on end) |
| FlurryRush | Perfect dodge triggered. World at 0.3x speed, player at normal. | Dodging (perfect timing) | Idle (timer end or hits complete) |
| Dead | HP = 0. Death animation. No input accepted. | Any state (HP drops to 0) | Respawn / reload |

## 8b. State Priority — Conflict Resolution

When two states could apply simultaneously, this order determines which wins:

| Priority | State | Notes |
| --- | --- | --- |
| 1 (highest) | Dead | Nothing overrides death. |
| 2 | FlurryRush | Perfect dodge takes precedence over everything active. |
| 3 | Dodging | Cancels combo 1-2. Cannot itself be cancelled. |
| 4 | DodgeDashing | Same level as Dodging. |
| 5 | Parrying | Cannot enter from Dodging or FlurryRush. |
| 6 | InHitReaction | Cancels Attacking. Cannot cancel Dodging or above. |
| 7 | Attacking | Cancelled by Dodging (1-2 only) or InHitReaction. |
| 8 | ChargingHeavy | Cancelled by Dodging or InHitReaction. |
| 9 (lowest) | Idle | Default. Any input exits immediately. |

# 9. Basic Combat — Attacks and Cooldowns

## 9a. Basic Combo — No Cooldown

✅  Basic combo (Combo1, Combo2, Combo3) has NO cooldown between hits. Player attacks freely within the 1-second combo window. No stamina cost. This is intentional — no stamina BAR for basic combat.

| Hit | Animation | Damage | Duration | Hit Range | Targets | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Combo 1 | Combat_Combo1_Paw | 10 | 0.4s | 1.5m sphere | One | Paw Stone: +25% = 12.5 dmg |
| Combo 2 | Combat_Combo2_DoublePaw | 20 | 0.5s | 1.8m sphere | One | Paw Stone: +25% = 25 dmg |
| Combo 3 | Combat_Combo3_Spin | 35 | 0.7s | 2.2m sphere | ALL in range (AoE) | Spin Stone: +25% = 43.75. AoE — hits ALL enemies in range. Commitment move. |

✅  Total combo: 65 damage in 1.6 seconds. Combo window: 1.0 second between clicks. Longer than 1 second resets to Combo 1.

## 9b. Heavy Attack — No Cooldown, Commitment Move

| Charge Level | Hold Time | Damage | Effect | Stone Upgrade |
| --- | --- | --- | --- | --- |
| Minimum charge | 0.5s | 50 | Enemy staggers 1.2s | Heavy Stone: +25% = 62.5 |
| Medium charge | 1.0s | 65 | Stagger + knockback | Heavy Stone: +25% = 81 |
| Maximum charge | 1.5s | 80 | Stagger + guard break | Heavy Stone: +25% = 100 |

## 9c. Movement Attacks

| Attack | Input | Damage | Hit Range | Effect | Stone | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Pounce | Sprint + LMB | 40 | 1.5m on land | Leap forward, knocks down small enemies | Movement Stone +25% = 50 | 🔴 Batch 4 |
| Dive Attack | LMB airborne | 45 | 2.0m on impact | Plunge down — mainly for descending heights | No stone upgrade | 🔴 Batch 4 |
| Dodge Dash | Alt + Fwd + LMB | 20 | 1.8m along path | Deals damage during forward dodge | No stone upgrade | 🔴 Batch 5 |

## 9d. Basic Tail Abilities — Have Cooldowns

✅  Tail abilities are NOT free like the basic combo. They have cooldowns. Left Tail: 3-second cooldown. Right Tail: 5-second cooldown.

| Ability | Key | Damage | Cooldown | Effect | Stone Upgrade | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Left Tail (basic) | E | 5 per projectile | 3 seconds | Fires 1 dark shadow projectile at enemy. Fast animation. | Left Tail Stone: fires 5 projectiles in spread | 🔴 Batch 7 |
| Right Tail (basic) | R | 0 — NO DAMAGE | 5 seconds | Creates air barrier. Blocks 1 incoming hit. Lasts 2s. | Right Tail Stone: blocks 3 hits, lasts 5s | 🔴 Batch 7 |

# 10. Ring Abilities — Cooldowns and Details

Ring abilities are unlocked from boss souls via the Grimoire. Cooldown only — no resource cost to use. Strong immediately from unlock — no leveling.

## 10a. Dark Path Abilities (Left Tail — Combat)

| Ability | Boss Source | Cooldown | Effect | Notes |
| --- | --- | --- | --- | --- |
| Soul Burn | TBD post-demo | 8 seconds | Charged fireball. 30 direct + 15 burn DoT = 45 total. | Upgraded: explosion on impact, 20 AoE damage |
| Spirit Surge | TBD post-demo | 45 seconds | Resets ALL ability cooldowns. No cooldowns for 4-8 seconds. | Upgraded: 8 seconds of no cooldowns (up from 4) |
| Nekomata's Call | TBD post-demo | 40 seconds | Summon a ghost spirit. Shine drains while active. | Full necromancy rules in Document 06 |
| Inferno Spiral | TBD post-demo | 12 seconds | Spinning fire AoE. 60 damage ALL enemies within 4m. | Upgraded: leaves burning ground 10 dmg/sec for 5s |
| Spirit Judgment | TBD post-demo | 60 seconds | ULTIMATE. Slow time 0.1x. Mark enemies. Teleport-strike each. | Costs 1 Peach to use. 5 marks (7 upgraded). 40-50 per mark. |

## 10b. Light Path Abilities (Right Tail — Persuasion/Support)

| Ability | Boss Source | Cooldown | Effect | Notes |
| --- | --- | --- | --- | --- |
| Purification Burst | TBD post-demo | 10 seconds | Golden pulse. Stuns all enemies within 5m for 2 seconds. 0 damage. | Stun shows Speak prompt. Upgraded: 3s stun, 8m range |
| Calming Mist (Kiri) | TBD post-demo | 15 seconds | Target forgets the fight. Returns to LostSoul passive state. | Cannot reset enemies below 50% HP. Upgraded: multi-target |
| Healing Whisper | TBD post-demo | 12 seconds | Heal 2 HP over 3 seconds (half a Peach). Can move while healing. | Upgraded: 4 HP (1 Peach) + removes debuffs |
| Soul Sight | TBD post-demo | 15 seconds | Eyes glow. Reveals hidden paths, items, enemy weak points for 10s. | Upgraded: 20s duration + telegraph glow earlier |
| Eclipse Mercy | TBD post-demo | 60 seconds | ULTIMATE. Mark yourself. Each mark heals 4 HP. Up to 5 marks. | FREE — no Peach cost unlike Spirit Judgment. 20 HP healed. |

✅  Cooldown values are starting values — Hazel will tune during playtesting. These are based on successful action game patterns (God of War: 5-15s standard, 60s ultimates; Hades: 3-8s boons).

🔴  Boss sources for all abilities are TBD post-demo. Only Oni (Boss 1) is confirmed for demo. Other ability-boss connections will be designed when each boss is developed.

# 11. Dodge System — Phase 3A (IN PROGRESS — RESUME HERE)

🟡  Phase 3A is the current active development task. This section is the complete implementation spec. Build exactly as described. Do not skip steps.

## 11a. The 6 Dodge Animations

| Animation Clip Name | Input | Stance | Distance | I-Frame Window | Damage? |
| --- | --- | --- | --- | --- | --- |
| Combat_Dodge_Backflip_2Leg | Alt + Back or no direction | 2-Leg (standing) | 2.0m backward | Frames 6-20 | No |
| Combat_Dodge_Backflip_4Leg | Alt + Back or no direction | 4-Leg (sprinting) | 2.5m backward | Frames 5-18 | No |
| Combat_Dodge_2Leg | Alt + Forward | 2-Leg (standing) | 3.0m forward (frontflip) | Frames 4-16 | No |
| Combat_Dodge_4Leg | Alt + Forward | 4-Leg (sprinting) | 2.5m forward (roll) | Frames 5-18 | No |
| Combat_DodgeDash_2Leg | Alt + Forward + LMB | 2-Leg (standing) | 3.0m forward | Frames 4-16 | YES — 20 damage |
| Combat_DodgeDash_4Leg | Alt + Forward + LMB | 4-Leg (sprinting) | 3.5m forward | Frames 4-14 | YES — 20 damage |

🔧  All 6 animation clips exist in the Animator Controller. States created but NOT yet wired to input or scripts. Animator uses CrossFadeInFixedTime — state names above must match exactly.

## 11b. Inspector Values for Dodge

| Field in PlayerCombat.cs | Value | Why |
| --- | --- | --- |
| backflipDistance | 2.0f | Short escape — backward safety |
| frontflipDistance | 3.0f | Longer forward dodge — through enemies |
| frontflip4LegDistance | 2.5f | Slightly shorter — 4-leg is lower to ground |
| backflip4LegDistance | 2.5f | Matches 4-leg forward for symmetry |
| dodgeDash2LegDistance | 3.0f | Same as frontflip but deals damage |
| dodgeDash4LegDistance | 3.5f | Longest dodge — sprint momentum added |
| dodgeDashDamage | 20 | Between Combo1 (10) and Combo2 (20) |
| iFrameStart | 0.08f | I-frames begin ~frame 5 of animation |
| iFrameEnd | 0.35f | I-frames end ~frame 21 of 60-frame animation |

## 11c. I-Frame Architecture — THE MOST CRITICAL IMPLEMENTATION DETAIL

This is where ghost damage (the old bug) comes from if done wrong. Read carefully.

⚠️  I-frames MUST be checked in PlayerHealth.TakeDamage() BEFORE subtracting HP. If checked in PlayHitReaction() after HP subtraction, Yoru dodges visually but still loses health. Every major action game does it this way.

### CORRECT flow in PlayerHealth.TakeDamage():

public void TakeDamage(int damage, bool isHeavy = false, Vector3 attackerPos = default) {

// STEP 1: Check dodge i-frames FIRST — reject damage entirely

if (playerCombat != null && playerCombat.IsInDodgeIFrames()) {

return;  // No damage. No reaction. Dodge worked.

}

// STEP 2: Check parry window — parry success

if (playerCombat != null && playerCombat.IsInParryWindow()) {

playerCombat.OnParrySuccess();  // Stagger attacker, no damage

return;

}

// STEP 3: THEN subtract HP

currentHP -= damage;

UpdateHealthUI();

// STEP 4: THEN trigger hit reaction

playerCombat.PlayHitReaction(isHeavy, attackerPos);

if (currentHP <= 0) Die();

}

### IsInDodgeIFrames() — implementation:

public bool IsInDodgeIFrames() {

if (currentState != CombatState.Dodging) return false;

float t = animator.GetCurrentAnimatorStateInfo(combatLayerIndex).normalizedTime;

return (t >= iFrameStart && t <= iFrameEnd);

}

## 11d. Position Lock Bug — Must Fix in Phase 3A

⚠️  EnforcePositionLock() currently runs every frame in Update() AND LateUpdate(). It snaps position back. If dodge tries to move Yoru while a position lock is active (during combo 1-2), the dodge stutters or does not move at all.

### The Fix — two changes required:

// Change 1: Dodge must call UnlockPosition() as its FIRST action

private void PerformDodge(DodgeDirection dir) {

UnlockPosition();  // ← FIRST, before any movement

currentState = CombatState.Dodging;

// ... rest of dodge logic

}

// Change 2: EnforcePositionLock must skip during dodge

private void EnforcePositionLock() {

if (isDodging) return;  // ← Safety gate

characterController.enabled = false;

cachedTransform.position = lockedPosition;

characterController.enabled = true;

}

## 11e. Dodge Movement — Ease-Out Curve

Dodge uses an ease-out curve, not linear movement. Fast start, decelerates to stop. Feels like commitment and weight.

private IEnumerator DodgeMovement(Vector3 direction, float distance) {

float elapsed = 0f;

float duration = dodgeAnimDuration;  // Match animation length

Vector3 start = transform.position;

Vector3 target = start + direction * distance;

while (elapsed < duration) {

float t = elapsed / duration;

float eased = 1f - (1f - t) * (1f - t);  // Ease-out quad

transform.position = Vector3.Lerp(start, target, eased);

elapsed += Time.deltaTime;

yield return null;

}

transform.position = target;

}

## 11f. Dodge Cancel From Combo

✅  Dodge cancel available from Combo 1 and Combo 2 only. Combo 3 and Heavy Attack are commitment moves — cannot be cancelled. When dodge-cancelling, the dodge must call UnlockPosition() before moving.

## 11g. Dodge Cooldown

✅  The animation duration IS the cooldown. No separate cooldown timer. The dodge animation prevents re-dodging naturally. Do not add a cooldown timer on top of the animation. BOTW approach.

# 12. Parry System — Sekiro-Style Guard + Perfect Parry (Phase 3C, NOT YET STARTED)

🔴  Phase 3C — Not yet started. Build after Phase 3A (dodge) and Phase 3B (game feel) are complete.

The parry system is Sekiro-style, not a simple parry window. Q is a holdable guard button. Holding it puts Yoru in a guard stance with damage reduction. Pressing it at exactly the right moment (tight window at the START of the press) triggers a perfect parry — full block and enemy stagger. There is NO punishment for holding guard. The old fail state (parryFailVulnerabilityDuration) is removed.

⚠️  OLD DESIGN (removed): Q tap → 0.4s window → success or 0.3s vulnerability. THIS IS GONE. Do not implement the old system.

✅  NEW DESIGN: Q hold = guard (70% damage reduction). Perfect parry = tight window at START of Q press = zero damage + enemy staggers. No punishment for holding guard.

## 12a. How the Parry System Works — Complete Flow

| Situation | What Happens | Damage Taken | Enemy State |
| --- | --- | --- | --- |
| Player holds Q — no attack incoming | Yoru enters guard stance. Walking possible. Animation based on movement direction (see 12b). | None | Unaffected |
| Enemy attacks — player was holding Q but NOT in perfect parry window | Guard absorbs 70% of damage. Hit reaction plays. Yoru stays in guard if Q still held. | 30% of enemy damage gets through | Continues attack pattern |
| Enemy attacks — player pressed Q within perfect parry window (tight timing at Q press start) | PERFECT PARRY. Zero damage. Dramatic hitstop. Camera shake. Parry_WalkForward plays. | 0 — completely blocked | STAGGERS 1.2 seconds — full counter window |
| Player releases Q during guard | Guard stance ends. Returns to Idle. | None | Unaffected |
| Player presses Q again while already in guard | BLOCKED — no parry spam. Guard stays active. | None | Unaffected |

## 12b. The 3 Parry Animations — INPUT-BASED (Changed from old design)

⚠️  OLD: Walk direction was AUTOMATIC based on success/fail outcome. NEW: Walk direction is based on player INPUT while holding Q. Both are guard state — neither is better.

| Animation Clip Name | When It Plays | Notes |
| --- | --- | --- |
| Combat_Parry | Q held + player standing still or no directional input | Static scared-cat guard pose. Facing enemy. |
| Parry_WalkForward | Q held + player pressing W (forward) | Guard while advancing. Aggressive guard position. |
| Parry_WalkBackward | Q held + player pressing S (backward) | Guard while retreating. Defensive guard position. |

✅  All three animations are GUARD animations — Yoru is blocking in all three. The animation just shows whether she is standing still, advancing, or retreating while guarding. Perfect parry can trigger from any of the three.

✅  Parry in 4-leg stance: forces transition to 2-leg FIRST. Q input stops sprint. Then guard state begins. Cannot guard mid-sprint.

## 12c. Perfect Parry — Timing and Detection

Perfect parry triggers when the enemy attack lands within a tight window RIGHT AFTER the player presses Q. Like Sekiro's deflect — the reward is for pressing at the right moment, not just for holding.

| Field | Value | Notes |
| --- | --- | --- |
| perfectParryWindow | 0.2s | Window from the moment Q is first pressed. Enemy attack must land within this window for perfect parry. |
| guardDamageReduction | 0.70f | 70% damage blocked while in guard. Player takes 30% of enemy damage. |
| parryCounterDamage | 60 | Counter-attack damage after perfect parry success. Counter Stone: +50% = 90. Must be [SerializeField]. |
| parryHitStopDuration | 0.12s | 7 frames hitstop on perfect parry. Most dramatic freeze in the game. |
| parryShakeIntensity | 0.5f | Camera shake on perfect parry. Strongest shake. |
| guardHitStopDuration | 0.04s | Light hitstop on regular guard hit (not perfect). Subtle — attack got through partially. |

## 12d. PlayerHealth.TakeDamage — Guard and Perfect Parry Flow

Guard and perfect parry both live in PlayerHealth.TakeDamage() — same location as dodge i-frames. Check order:

public void TakeDamage(int damage, bool isHeavy = false, Vector3 attackerPos = default) {

// STEP 1: Dodge i-frames — reject entirely

if (playerCombat.IsInDodgeIFrames()) return;

// STEP 2: Perfect parry check — zero damage, enemy staggers

if (playerCombat.IsGuarding() && playerCombat.IsInPerfectParryWindow()) {

playerCombat.OnPerfectParry(attackerPos);

return;  // zero damage

}

// STEP 3: Regular guard — 70% damage reduction

if (playerCombat.IsGuarding()) {

damage = Mathf.RoundToInt(damage * (1f - guardDamageReduction));  // 30% gets through

// Light hitstop + minor shake — hit was blocked but not perfectly

CombatFeedbackManager.Instance.HitStop(guardHitStopDuration);

// Fall through to damage application with reduced amount

}

// STEP 4: Subtract HP (full damage if not guarding, reduced if guarding)

currentHP -= damage;

UpdateHealthUI();

// STEP 5: Hit reaction only if damage actually went through

if (damage > 0) playerCombat.PlayHitReaction(isHeavy, attackerPos);

if (currentHP <= 0) Die();

}

## 12e. OnPerfectParry — What Happens on Success

public void OnPerfectParry(Vector3 attackerPos) {

// Find the attacker

Collider[] nearby = Physics.OverlapSphere(transform.position, targetingRange, enemyLayer);

EnemyCombat attacker = FindClosestAttacking(nearby);

if (attacker != null) {

attacker.TriggerStagger();  // 1.2s stagger — already implemented in EnemyCombat

FaceTarget(attacker.transform);  // Face enemy for counter

}

// Game feel — parry is the most dramatic moment

CombatFeedbackManager.Instance.HitStop(parryHitStopDuration);    // 0.12s

CombatFeedbackManager.Instance.CameraShake(parryShakeIntensity, 0.25f);  // 0.5

// VFX: white flash burst at contact point

// SFX: parry clang + brief echo

}

✅  EnemyCombat.TriggerStagger() already exists and works. Call it directly on perfect parry success. No new method needed in EnemyCombat.

✅  Fields that MUST be [SerializeField] for stone system: parryCounterDamage (Counter Stone modifies), guardDamageReduction, perfectParryWindow (Parry Stone modifies window timing). Do NOT hardcode these.

## 12f. Key Differences From Old Design — Summary

| Property | OLD Design (removed) | NEW Design (Sekiro-style) |
| --- | --- | --- |
| Q input type | One-shot tap — window opens for 0.4s then expires | Holdable — guard active as long as Q is held |
| Regular guard hit | No guard — just parry window or nothing | 70% damage blocked. 30% gets through. Hit reaction plays. |
| Walk direction | AUTOMATIC based on outcome (success = forward, fail = back) | INPUT-BASED: W key = forward, S key = back, still = static |
| Perfect parry trigger | Any enemy hit during 0.4s window | Enemy hits within tight window (0.2s) RIGHT AFTER Q is first pressed |
| Punishment for whiff | YES — 0.3s vulnerability (parryFailVulnerabilityDuration) | NO — no punishment for holding guard |
| Perfect parry result | Enemy staggers 1.2s, counter-attack opportunity | Same — enemy staggers 1.2s, counter at 60 dmg (90 with stone) |

# 13. Perfect Dodge + Flurry Rush — Phase 3D (NOT YET STARTED)

🔴  Build after Phase 3C (parry) is complete.

## 13a. Values

| Field | Value | Notes |
| --- | --- | --- |
| perfectDodgeWindow | 0.2s | Enemy attack overlaps i-frames AND within 0.2s of impact moment. |
| flurryRushDuration | 2.0s | Real-time seconds — world is slow, player is normal speed |
| flurryTimeScale | 0.3f | World runs at 30% speed. Enemies animate slowly. |
| flurryMaxHits | 6 | +2 with Flurry Stone = 8 hits |
| flurryDamagePerHit | 15 | 6 × 15 = 90 total. 8 × 15 = 120 with Flurry Stone |

## 13b. Time Scale Architecture — Critical

⚠️  Time.timeScale = 0.3 affects EVERYTHING: deltaTime, FixedUpdate, NavMesh AI, animator speed, all WaitForSeconds coroutines, COZY Weather time. Yoru MUST run on unscaled time during Flurry Rush.

### Full implementation steps — in this order:

// 1. Slow the world

Time.timeScale = 0.3f;

Time.fixedDeltaTime = 0.02f * 0.3f;  // Proportional — critical for physics

// 2. Exempt Yoru from slow-mo

playerAnimator.updateMode = AnimatorUpdateMode.UnscaledTime;

// 3. Use unscaled time for Yoru's movement and timers during flurry

// In PlayerMovement: use Time.unscaledDeltaTime instead of Time.deltaTime

// In PlayerCombat timers: use Time.unscaledTime instead of Time.time

// 4. On flurry end — restore everything

Time.timeScale = 1f;

Time.fixedDeltaTime = 0.02f;

playerAnimator.updateMode = AnimatorUpdateMode.Normal;

✅  Camera shake and VFX coroutines use unscaledDeltaTime — they continue playing during slow-mo. Enemies animate at 0.3x. Yoru moves normally. This is the BOTW approach.

# 14. Game Feel — CombatFeedbackManager (Phase 3B, NOT STARTED)

🔴  Build after Phase 3A (dodge) is working. Implementing this second makes all further testing significantly more enjoyable — every hit starts feeling correct.

## 14a. What Is Missing Right Now

Current combat has zero juice. Animations work, damage numbers work, but every hit feels weightless. Without these five layers, even perfect hitboxes feel like swinging through air:

•  Hitstop — brief freeze of all animators at moment of impact

•  Camera shake — perlin noise positional shake, scaled by hit type

•  VFX at contact point — hit spark spawned at actual contact position, not at attackPoint

•  SFX hooks — swing whoosh, impact thud, parry clang, enemy vocalization

•  Post-process pulse — brief chromatic aberration or vignette on heavy hits

## 14b. Hitstop — Animator.speed, NOT timeScale

✅  Hitstop: set Animator.speed = 0 on player AND hit enemy simultaneously. Wait WaitForSecondsRealtime(duration). Restore speed to 1. Do NOT use Time.timeScale = 0 — it kills VFX, camera, and audio.

| Hit Type | Duration | Applied To |
| --- | --- | --- |
| Light hit stop (Combo1, Combo2) | 0.04s (2-3 frames) | Player animator + hit enemy animator |
| Heavy hit stop (Combo3, Heavy, Pounce) | 0.08s (4-5 frames) | Player animator + hit enemy animator |
| Parry hit stop (parry success) | 0.12s (7 frames) | Player animator + attacker animator |

## 14c. Camera Shake — Perlin Noise

| Shake Type | Intensity | Notes |
| --- | --- | --- |
| Light shake (Combo1, Combo2) | 0.15f | Subtle — every hit has this minimum |
| Heavy shake (Combo3, Heavy Attack) | 0.35f | Noticeable — heavier commitment |
| Parry shake (parry success) | 0.50f | Strong — most dramatic moment |

✅  Camera shake uses Perlin noise (not Random.insideUnitSphere — that's jittery). Uses unscaledDeltaTime and unscaledTime so shake works during Flurry Rush slow-mo. Expose as accessibility slider in Settings — God of War Ragnarok approach.

## 14d. New Scripts to Create in Phase 3B

| Script Name | Location | Responsibility |
| --- | --- | --- |
| CombatFeedbackManager.cs | Assets/Scripts/Combat/ | Hitstop (animator.speed), camera shake (Perlin), post-process pulses, VFX spawn at contact point |
| CombatSFXManager.cs | Assets/Scripts/Combat/ | All combat SFX: swing whoosh, impact thud, parry clang, enemy vocalizations |

# 15. Hit Reactions — Player

🔧  All 4 hit reaction animation clips assigned and working in Animator. Code fires correctly (logs show). Animation visibility issue — see Known Issues Section 18.

| Animation State Name | Trigger Condition | Duration |
| --- | --- | --- |
| HitReact_Light_2Leg | Standing/walking (2-leg) + light hit | ~0.3s |
| HitReact_Light_4Leg | Running (4-leg) + light hit | ~0.3s |
| HitReact_Heavy_2Leg | Standing + heavy hit (isHeavy = true) | ~0.5s |
| HitReact_Running_4Leg | Running + heavy hit | ~0.5s |

✅  Hit reactions must be SHORT — max 0.3s for light, 0.5s for heavy. Longer = player can be stun-locked infinitely by groups of enemies. These durations make combat feel fair.

# 16. Player Death — State-Based (Batch 6)

🔴  Batch 6 — not yet implemented. Basic death state planned before this.

### Animation selection logic:

if (isAirborne)         → Play("Death_Airborne")

else if (isRunning)     → Play("Death_HitDie_4Leg")

else if (wasHeavyHit)   → Play("Death_BigHit_2Leg")

else                    → Play("Death_2Leg")

| Animation Name | Trigger | Status |
| --- | --- | --- |
| Death_2Leg | Normal death while standing | 🔴 Clip exists, not wired |
| Death_Airborne | Death while airborne | 🔴 Clip exists, not wired |
| Death_BigHit_2Leg | Death from heavy hit | 🔴 Clip exists, not wired |
| Death_HitDie_2Leg | Death from hit while standing | 🔴 Clip exists, not wired |
| Death_HitDie_4Leg | Death from hit while running | 🔴 Clip exists, not wired |

✅  No ragdoll physics. All authored death animations. Reload from last auto-save (Tori Gate entry). Enemy returns to Idle state when player dies.

# 17. Per-Attack Hit Ranges

All attacks currently use one global 1.5m OverlapSphere. Each attack needs its own range matching the visual arc of its animation. Makes combat feel honest.

| Attack | Range | Shape | Notes |
| --- | --- | --- | --- |
| Combo 1 (paw swipe) | 1.5m | Sphere | Short forward reach |
| Combo 2 (double paw) | 1.8m | Sphere | Wider — both paws |
| Combo 3 (spin) | 2.2m | Sphere | Forward rush arc |
| Heavy Attack | 2.0m | Sphere | Charged weight |
| Pounce | 1.5m | Sphere | On landing point |
| Dive Attack | 2.0m | Sphere | Landing impact radius |
| Dodge Dash | 1.8m | Sphere | Along dash path |
| Left Tail (basic) | 8.0m | Ray + Projectile | Projectile travel — not a sphere |
| Inferno Spiral | 4.0m | AoE Sphere | Stationary spin — hits ALL in radius |

✅  Implementation: Add float fields per attack to PlayerCombat.cs (combo1Range, combo2Range, etc.). Pass to DealDamageInRange(range) based on active attack. Do not use one global attackRange.

# 18. Known Issues — Active

All issues from previous development sessions. Fix these in order of priority.

| Priority | Issue | Root Cause | Fix |
| --- | --- | --- | --- |
| 1 — CRITICAL | Player hit reaction animation NOT VISIBLE on screen. Code fires correctly (logs confirm). Animator state has clip assigned (Hazel confirmed). | Likely: Combat Layer weight issue OR animation clip has dead frames at start OR CrossFadeInFixedTime transition duration too long. | Test: animator.Play() direct instead of CrossFade. Check Combat Layer weight = 1.0 in runtime. Check clip has no dead frames at frame 0. Add diagnostic: log GetCurrentAnimatorStateInfo(combatLayerIndex).shortNameHash each frame during reaction. |
| 2 — HIGH | Enemy chase is sluggish. Player runs at 7.0 m/s, Kodama chases at ~3.0 m/s. Enemy cannot keep up. | NavAgent chase speed set too low. navAgent.stoppingDistance = attackRange (3.5) instead of 0.5 — enemy stops 3.5m away before attacking. | Inspector fix: Nopperabō NavAgent stoppingDistance = 0.5. Chase speed = 5.0 (tunable). Player outruns enemy is fine — enemy should feel like genuine pursuit. |
| 3 — HIGH | navAgent.stoppingDistance = attackRange (3.5m). Enemy stops too far away to attack reliably. | EnemyCombat.cs init line sets stoppingDistance = attackRange instead of 0.5. | Code fix: navAgent.stoppingDistance = 0.5f in Awake/Start. attackRange is separate — used for attack detection only. |
| 4 — MEDIUM | Stun movement block incomplete. ApplyStun() exists in PlayerHealth but PlayerMovement does NOT check IsStunned(). | PlayerMovement.cs was not modified (Hazel's rule). Stun works in code but player can still move during stun. | Add IsStunned() check at top of PlayerMovement input handling without touching movement values. Confirm with Hazel before touching PlayerMovement. |
| 5 — MEDIUM | PeachHealthUI NullReferenceException at line 45 on Start. | PeachHealthUI prefab has UI icon slots not all assigned in Inspector. | Inspector fix: Open PeachHealthUI prefab, assign all peach icon references. Not a code issue. |
| 6 — LOW | EnemyCombat.cs PlayAnimation() was calling CrossFade every frame — animations appeared frozen. Previously fixed with currentPlayingAnim tracker. | Fixed in previous session. Monitor — if animations freeze again this is the cause. | Already fixed. If it recurs: verify currentPlayingAnim string comparison is working. |
| 7 — LOW | Nopperabō attack misses frequently at 3.5-3.9m range. | Attack range set to 3.5m but animation visual reach is slightly less. Perceived miss. | Inspector: bump Nopperabō attack range from 3.5 → 4.0. Small adjustment, tunable. |
| 8 — LOW | Hit reaction 'late' feel on enemies. Perceived delay on damage animation. | Dead frames at start of hit reaction animation clips. Code fires immediately but animation has 2-3 blank frames before motion starts. | Animator fix: trim dead frames from start of HitReact clips. Not a code issue. |

# 19. Full Animation Inventory — Yoru Combat Layer

Combat Layer is Override mode, no Avatar Mask, weight 1.0. All animations use CrossFadeInFixedTime or animator.Play(). State names must match EXACTLY.

## 19a. Currently Wired and Working

| State Name in Animator | Clip Name | Status |
| --- | --- | --- |
| Combat_Idle | Combat_Idle | ✅ Default state — working |
| Combo1 | Combat_Combo1_Paw | ✅ Working |
| Combo2 | Combat_Combo2_DoublePaw | ✅ Working |
| Combo3 | Combat_Combo3_Spin | ✅ Working |
| HeavyAttack | Combat_HeavyAttack | ✅ Working |

## 19b. Clips Exist in Animator — NOT YET WIRED to Input or Scripts

| State Name | Clip Name | Batch / Phase |
| --- | --- | --- |
| HitReact_Light_2Leg | Combat_HitReact_Light_2Leg | Batch 1 — code fires, animation invisible (see Issue #1) |
| HitReact_Heavy_2Leg | Combat_HitReact_Heavy_2Leg | Batch 1 — same issue |
| HitReact_Light_4Leg | Combat_HitReact_Light_4Leg | Batch 1 — same issue |
| HitReact_Running_4Leg | Combat_HitReact_Running_4Leg | Batch 1 — same issue |
| Dodge_Backflip_2Leg | Combat_Dodge_Backflip_2Leg | Batch 2 / Phase 3A — IN PROGRESS |
| Dodge_Backflip_4Leg | Combat_Dodge_Backflip_4Leg | Batch 2 / Phase 3A — IN PROGRESS |
| Dodge_2Leg | Combat_Dodge_2Leg | Batch 2 / Phase 3A — IN PROGRESS |
| Dodge_4Leg | Combat_Dodge_4Leg | Batch 2 / Phase 3A — IN PROGRESS |
| DodgeDash_2Leg | Combat_DodgeDash_2Leg | Batch 5 / Phase 3D |
| DodgeDash_4Leg | Combat_DodgeDash_4Leg | Batch 5 / Phase 3D |
| Parry | Combat_Parry | Batch 3 / Phase 3C |
| Parry_WalkForward | TBD — clip name to confirm | Batch 3 / Phase 3C |
| Parry_WalkBackward | TBD — clip name to confirm | Batch 3 / Phase 3C |
| Combo3_4Leg | Combat_Combo3_Spin_4legs | Batch 4 / Phase 3E |
| Pounce | Combat_Pounce | Batch 4 / Phase 3E |
| DiveAttack | Combat_DiveAttack | Batch 4 / Phase 3E |
| LeftTail_Fast | Ability_LeftTail_Fast | Batch 7 |
| LeftTail_Slow | Ability_LeftTail_Slow | Batch 7 |
| RightTail_Fast | Ability_RightTail_Fast | Batch 7 |
| RightTail_Slow | Ability_RightTail_Slow | Batch 7 |
| InfernoSpiral | Ability_InfernoSpiral | Batch 7 |
| Death_2Leg | Combat_Death_2Leg | Batch 6 |
| Death_Airborne | Combat_Death_Airborne | Batch 6 |
| Death_BigHit_2Leg | Combat_Death_BigHit_2Leg | Batch 6 |
| Death_HitDie_2Leg | Combat_Death_HitDie_2Leg | Batch 6 |
| Death_HitDie_4Leg | Combat_Death_HitDie_4Leg | Batch 6 |

# 20. File Architecture — All Combat-Related Scripts

| File | Path | Status | Key Responsibility |
| --- | --- | --- | --- |
| PlayerHealth.cs | Assets/Scripts/Player/ | ✅ Built — needs i-frame migration | HP, i-frames, stun, TakeDamage flow. I-frame check MUST move here in Phase 3A. |
| PlayerCombat.cs | Assets/Scripts/Combat/ | ✅ Built — hit react animation issue | Combo chain, heavy attack, hit reaction, all combat state management. |
| PlayerMovement.cs | Assets/Scripts/Player/ | 🔒 DO NOT TOUCH | Walk/run/sprint movement. walkSpeed=2.0, runSpeed=7.0. Never modify. |
| EnemyCombat.cs | Assets/Scripts/Enemy/ | ✅ Built — stoppingDistance bug | Enemy AI state machine: LostSoul→Alert→Chase→Telegraph→Attack→Recovery. TriggerStagger(), DealDamageToPlayer(). |
| EnemyHealth.cs | Assets/Scripts/Enemy/ | ✅ Built | TakeDamage(damage, isHeavy). Light→HitReact, Heavy→Stagger. |
| PeachHealthUI.cs | Assets/Scripts/Player/ (approx) | ⚠️ NullRef bug | HUD peach icon management. Inspector fix needed — assign all slots. |
| CombatFeedbackManager.cs | Assets/Scripts/Combat/ | 🔴 Not created yet | NEW — Phase 3B. Hitstop, camera shake, VFX spawn, post-process pulses. |
| CombatSFXManager.cs | Assets/Scripts/Combat/ | 🔴 Not created yet | NEW — Phase 3B. All combat SFX management. |

## 20a. Key Methods Reference

| Script | Method | What It Does |
| --- | --- | --- |
| EnemyCombat | TriggerStagger(float duration) | Stuns enemy. Call this on parry success — pass enemy reference from attacker. |
| EnemyCombat | DealDamageToPlayer() | Calls PlayerHealth.TakeDamage. Source of all enemy damage. |
| EnemyCombat | PlayAnimation(string stateName) | CrossFadeInFixedTime — skips if same anim already playing (currentPlayingAnim check). |
| EnemyCombat | ForcePlayAnimation(string stateName) | Forces restart even if same animation currently playing. |
| PlayerCombat | PlayHitReaction(bool isHeavy, Vector3 attackerPos) | Picks animation based on stance and hit weight. Called AFTER HP subtraction. |
| PlayerHealth | TakeDamage(int dmg, bool isHeavy, Vector3 pos) | Full overload — i-frame check here, parry check here, THEN subtract HP. |
| PlayerMovement | (all methods) | DO NOT CALL or modify from combat scripts without explicit permission. |

# 21. Phase 3 Implementation Order — Build Exactly This Sequence

| Phase | What to Build | Key Files Changed | Status |
| --- | --- | --- | --- |
| 3A | Dodge: 6 variants, DodgeMovement ease-out coroutine, i-frame check MIGRATED to PlayerHealth.TakeDamage, position lock fix, dodge-cancel from combo 1-2 | PlayerCombat.cs, PlayerHealth.cs | 🟡 IN PROGRESS |
| 3B | CombatFeedbackManager: hitstop (Animator.speed), camera shake (Perlin unscaled), VFX at contact point, SFX hooks via CombatSFXManager | NEW: CombatFeedbackManager.cs, CombatSFXManager.cs | 🔴 NOT STARTED |
| 3C | Parry: Q input, 3 animation variants, parry check in PlayerHealth after dodge check, OnParrySuccess→TriggerStagger, Parry_WalkForward/Backward automatic | PlayerCombat.cs, PlayerHealth.cs, EnemyCombat.cs | 🔴 NOT STARTED |
| 3D | Perfect Dodge + Flurry Rush: timeScale 0.3 + fixedDeltaTime proportional, UnscaledTime on Yoru animator, flurry loop mash, EndFlurryRush full restore | PlayerCombat.cs, PlayerMovement.cs (minimal — confirm with Hazel) | 🔴 NOT STARTED |
| 3E | Polish: Combo3_4Leg, Pounce, DiveAttack, Parry_WalkForward/Backward clips wired, per-attack ranges, balance pass on all timing values, camera shake slider | PlayerCombat.cs, CombatFeedbackManager.cs | 🔴 NOT STARTED |

# 22. Open Items

🔴  Parry_WalkForward and Parry_WalkBackward clip names — need to confirm exact names in the Animator Controller. Listed as TBD above. Confirm with Hazel when starting Phase 3C.

🔴  PlayerMovement.cs modification for Flurry Rush — Phase 3D requires using unscaledDeltaTime in PlayerMovement during flurry. This technically touches PlayerMovement. Confirm with Hazel before any change. May need a flag that PlayerMovement checks rather than a change to its core logic.

🔴  Sound design — all SFX hooks planned but no audio clips assigned yet. Phase 3B builds the hooks. Audio clip assignment is a separate pass during content phase.

🔴  VFX assets — hit spark, swing trail, ability VFX all need particle prefabs. Phase 3B adds the spawn calls. Prefab creation is a separate art pass.

End of Document 04 — Combat System

Next: 05_PROGRESSION_SYSTEMS.docx